## Slide 1: Course Introduction and Agile Overview

## Slide 2: Agenda
Review course expectations
The Agile mindset
Agile Manifesto and Principles
Agile Processes and Techniques
    Kanban
    eXtreme Programming
    Feature Driven Development
    Lean Software Development
Differences between traditional project management and Agile

## Slide 3: Course Expectations
Be sure to watch the Introduction to 570 video
You are expected to read all required readings BEFORE class
You are expected to have a working microphone for class as this class will be interactive

## Slide 4: Level Set Polls
Agree if you are involved in project management, Disagree if not
Agree if you work on a Scrum or Agile team, Disagree if not
Agree if you work in software development or IT operations, Disagree if not
Agree if your organization uses traditional project management practices (waterfall), Disagree if not
Agree if your organization uses Scrum or Agile, Disagree if not

## Slide 5: The Agile Mindset
  Agile isn’t just something you do. It’s a way you go about doing what you do and the reason you do what you do.
  Agile is not a methodology or framework and it is not a set of processes or practices
  Agile is a philosophy which contains values and principles and is really a mindset
  What you do needs to build off the mindset

## Slide 6: The Agile Mindset
  There are Practices and Techniques that help you “Do Agile” but they are based on the agile values and principles
  The Agile Values are spelled out in the Agile Manifesto
  The Agile Principles are spelled out in the 12 agile principles which was created at the same time as the Agile Manifesto
  Some practices and techniques that sit on top of these values and principles are Scrum, eXtreme Programming (XP), Kanban, and Lean.
Reference: https://www.youtube.com/watch?v=ReXisWaK6Lg

## Slide 7: Agile Poll
Agree if you have worked with Scrum, XP, Lean, or Kanban, Disagree if not

## Slide 8: The Agile Mindset
Doing Agile vs. Being Agile
When you are doing Agile you are more focused on the processes, tools, and practices and less focused on the mindset
As you understand Agile and evolve you focus on the Agile Mindset
Reference: https://www.youtube.com/watch?v=ReXisWaK6Lg

## Slide 9: The Agile Mindset
What does working agile feel like?
Be ready to provide 1 adjective you heard the most
https://www.youtube.com/watch?v=8eqhuPHS45U
Length 2:30

## Slide 10
Agile Manifesto
www.agilemanifesto.org
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
1
2
3
4
Processes and
tools
Individuals and interactions
Following a plan
Responding to change
Comprehensive documentation
Functional
software
Contract
negotiation
Customer
collaboration
over
over
over
over
That is, while there is value on the items on the right, we value the items on the left more.
The Agile Manifesto
Instant Poll: In the chat which do you think might be most important (use numbers of the left), or all the same?

## Slide 11
Processes and
tools
Individuals and interactions
over
The Agile Manifesto
  We value those items on the left more than we value those on the right but that does not mean we do not have processes and tools in Agile.
  Projects are done and products are developed by people and not processes and tools
  People are not Resources they are individual people, take a people first approach
  Individuals and interactions include collaboration, trust, and team work
  Individuals and interactions also includes empowered and self-directed teams that are trusted
  We want to eliminate finger pointing and allow teams to experiment
  We want to have and use as low of a level of technology as possible. We prefer face to face communication if and when possible.
  Jira is not agile just because you use a tool that helps agile teams facilitate their processes and techniques you are not agile
  There is often a need for processes and tools but put more value on individuals and interactions
  If processes and tools were more important the tools would drive the processes and the processes would dictate what is done. There would be a more “one size fits all” mentality along with much more command and control which are the opposites of Agile

## Slide 12
over
The Agile Manifesto
  There is no value until some part of the software is done and delivered, people do not use documents they use software
  Does not mean there is no documentation but instead barely sufficient and enough documentation to get the software to done.
  Functional software is working software and the true measure of progress, if the software is not working then it’s not done and has no value
  This leads us to think about slicing software features and functionality different so a whole slice can be delivered and of value
  There is progressive elaboration of the software instead of a full and complete design document then all development being done before there is value
  If we want comprehensive documentation we want very detailed specifications and there must be a document before anything is done.
  Comprehensive documentation is a very waterfall mindset instead of an agile mindset
  Comprehensive documentation may lead to analysis paralysis and no software value is derived
Functional
software
Comprehensive documentation

## Slide 13
over
The Agile Manifesto
  We welcome change which can only take place with customer collaboration
  We want frequent communication that is not determined by a communication plan outlined in a contract
  We want to do the right work at the right time, doing the next right thing
  We want to collaborate and have a value-driven partnership
  If we worry more about the contract than collaboration then we become inflexible and increase documentation to make sure the contract is met
  There is not much trust built if the contract must spell out everything
  Without customer collaboration you end up just checking boxes
Customer
collaboration
Contract
negotiation

## Slide 14
Following a plan
Responding to change
over
The Agile Manifesto
  We do still have a plan at different times but not a long term, definitive plan
  No plan is perfect and we need to account for that
  Often a plan is useless shortly after being created
  Software development is not predictive
  We need to plan to re-plan and leave as many decisions to the last responsible moment
  Responding to change instead of following a distinct plan allows us to be adaptive
  If we worry more about following a plan then we are more committed to being accurate upfront instead of doing the right thing
  If we worry about following a plan we want to know everything up front with detailed schedules and want to stick to a plan instead of having the ability to change
  Following a plan works for more predictive projects

## Slide 15: The 12 Agile Principles
12 Principles of Agile Manifesto
Be prepared to tell me what you think the most important of the 12 principles is
https://www.youtube.com/watch?time_continue=7&v=jSayJF0epJs&feature=emb_logo
Length 7:00

## Slide 16: Kanban
Kanban is a Japanese word for visual signal
Kanban is a work management system to visualize work, limit work in progress, and maximize flow
Work in progress is all work within the system (i.e. project or product release) that is currently being worked on
Flow is the efficiency of work
Kanban helps you to see your work, show it to others, and make sure everyone is on the same page without much explanation (i.e. information radiator)

## Slide 17: Kanban
Use of Kanban
  Includes the use of a Kanban board
  Includes the use of Kanban cards
  Includes WIP (work in progress) limits
  Start with what you do now
  Each column would be a step in the process
  Each card represents work to be completed
  Move a card from one step to the next when that step is completed – a pull system which pulls work from left to right

## Slide 18: Kanban
Use of Kanban
  WIP limit puts an upper limit on the number of cards in each step
  Very useful for identifying bottlenecks and unplanned work
  Bottlenecks are processes which stop flow. They prevent cards from moving quickly from left to right. This could be awaiting an approval or could be one step has less people working on it so work piles up.
  Unplanned work is something the team did not plan to do but must do. This can be especially important with maintenance type activities such as help desks

## Slide 19: Kanban
What is Kanban
https://www.youtube.com/watch?v=iVaFVa7HYj4&feature=emb_logo
Length 5:30

## Slide 20: Kanban
Poll: Thumbs up if you have had any experience with Kanban either in manufacturing or otherwise, Thumbs down if no
570 Sample Board on Trello:
https://trello.com/b/l5HInL6x/570-sample

## Slide 21: eXtreme Programming (XP)
Created by Kent Beck
Emphasizes technical practices which are often incorporated into Scrum
Based on iterative delivery (get what you want, when you want it not long term)
Customer works directly with the development team to define and prioritize user stories which are small units of functionality.
Team self-organizes around problem and delivers work at the end of an iteration, usually 1-3 weeks

## Slide 22: eXtreme Programming (XP)
XP Values
  Communication – developers and customer working together constantly
  Simplicity – solve today’s problem today, complexity is expensive
  Feedback – provide small units of work each iteration to be reviewed and get feedback
  Courage – being able to build for today only and refactor later for future needs. Also knowing when to throw away code that is obsolete no matter how much effort was put into creating it
  Respect – developers should never commit changes that break the build which is shared and delays the work of others. Team members respect their work by always striving for high quality and seeking for the best design for the solution at hand via refactoring

## Slide 23: eXtreme Programming (XP)
12 Practices
  Fine scale feedback
    Pair programming
    Planning game
    Test driven development
    Whole team
  Continuous Process
    Continuous Integration
    Design Improvement
    Small Releases
  Shared Understanding
    Coding standards
    Collective code ownership
    Simple design
    System metaphor
  Programmer welfare
    Sustainable pace

## Slide 24: eXtreme Programming (XP)
eXtreme Programming (XP) Overview
https://www.youtube.com/watch?v=X6ObCFZlfFk&feature=emb_logo
Length 6:30

## Slide 25: eXtreme Programming (XP)
Poll: Thumbs up if you have had any experience with XP or any of the practices of XP, Thumbs down if no

## Slide 26: Feature Driven Development
An iterative model for developing software
Focuses on
  Developing an overall model
  Building a features list
  Plan by those features
  Design by those features
  Build by those features
Core set of software engineering best practices:
  Developing by feature
  Feature teams
  Inspections
  Regular builds
  Visibility of progress and results
  Configuration management
  Individual class ownership
  Domain object modelling

## Slide 27: Feature Driven Development
Length 4:00
Feature Driven Development
https://www.youtube.com/watch?v=G-BshQ0OYyo&feature=emb_logo
Length 4:00

## Slide 28: Lean Software Development
Applies the lean principles from manufacturing to software development
Lean development principles
  Eliminate waste – eliminate anything from the process that does not add value to the customer
  Build quality in – do not expect tests to find quality issues prevent quality issue instead
  Create knowledge – provide structure to properly document and retain valuable learning
  Defer commitment – demonstrate responsibility by keeping options open and continuously collect information instead of making decisions without necessary data
  Deliver fast – build a simple solution, put in front of the customer, enhance incrementally based on feedback
  Respect for people – communicating proactively, encouraging healthy conflict, and surface work-related issues as a team
  Optimize the whole – eliminate long cycle times by operating with a better understanding of capacity and downstream impact of work

## Slide 29: Lean Software Development
Length 6:00

## Slide 30: Traditional Software Development
Traditional software development also known as waterfall or PMBOK is the type of project management that you learned in 510
Traditional software development methods include the work divided into phases and one can not start until the previous one ends which is where the term waterfall comes from
Typical phases
  Requirements
  Design
  Development
  Test
  Go Live

## Slide 31: Traditional Software Development
Traditional software development usually wants all requirements to be defined during the requirements phase and not change afterward, or a change control process must be used to make any changes]
The design phase takes the input of the requirements document and attempts to design all elements of the system and document them
The development phase takes the design documents and creates software from the design
The testing phase tests the completed work from the development phase against the requirements that were created in the requirements phase. Also includes user acceptance testing where users are able to test the full system

## Slide 32: Traditional Software Development
Common Traditional Software Development Phrases:
We need a common set of processes, tools, and templates
We need a detailed project plan, schedule, and budget
What percent complete is that task?
We need more resources
That is part of the change control process
Scope creep
Do we need to document?
How many hours will this take?
On time and on budget
I can’t estimate without details
We need you to sign off on the detailed requirements document

## Slide 33: Agile Project Management vs. Traditional Project Management
Agile Project Management vs. Traditional Project Management
https://www.youtube.com/watch?v=tZb5G4GXNLI&feature=emb_logo
Length 2:30

## Slide 34: Traditional Software Development
If you have used traditional project management techniques and also any of the Agile techniques mentioned how was your experience different?

## Slide 35: Additional Activities (Supplemental)
Read The New New Product Development Game
Watch The Agile Mindset YouTube video
Watch Why “Doing” Agile is the wrong approach YouTube video
Watch Introduction to Kanban by Kanban Dan