## Slide 1: The Development Team

## Slide 2: The Development Team
The Development Team consists of professionals who do the work of delivering a potentially releasable increment of “done” product at the end of each sprint.
A “done” increment is required at the Sprint Review, only members of the Development Team create the increment
Development Teams are structured and empowered by the organization to organize and manage their own work
The resulting synergy optimizes the Development Team’s overall efficiency and effectiveness
-The Scrum Guide

## Slide 3: Two Teams
Scrum defines the Scrum Team which is made up of 3 roles, the Product Owner, the Scrum Master, and the Development Team
The Scrum Team includes all 3 roles but the Development Team is just those that are working on the actual increment
Although the team that does the actual increment work is defined as the Development Team Scrum can be used for activities that are not software development specific
Members of the Development Team are also members of the Scrum Team but the Product Owner and Scrum Master are only members of the Scrum Team

## Slide 4: The Development Team Characteristics
They are self-organizing. No one (not even the Scrum Master) tells the Development Team how to turn product backlog into increments of potentially releasable functionality
Development teams are cross-functional, with all the skills as a team necessary to create a product increment
Scrum recognizes no titles for Development Team members, regardless of the work being performed by the person
Scrum recognizes no sub-teams in the Development Team, regardless of domains that need to be addressed like testing, architecture, operations, or business analysis
Individual Development Team members may have specialized skills and areas of focus, but accountability belongs to the Development Team as a whole
-The Scrum Guide

## Slide 5: Development Team Size
Optimal development team size is small enough to remain nimble and large enough to complete significant work within a sprint
Fewer than three Development Team members decrease interaction and results in small productivity gains
Smaller development teams may encounter skill constraints during the sprint causing the team to be unable to deliver a potentially releasable increment
Having more than nine members requires too much coordination
Large Development Teams generate two much complexity for an empirical process to be useful
The Product Owner and Scrum Master roles are not included in this count
“Two Large Pizza” team
-The Scrum Guide

## Slide 6: Empowering Development Teams
An empowered development team owns its work, is authorized to make the right decisions, and is able to work independently.
Empowered teams are happier, create better products, and allow the product owner to spend more time on the product discovery and strategy
Show people that you care
Empowering development teams starts with taking a sincere interest in the individuals, attentively listening to their ideas and concerns, and empathizing with them. This shows that you care and value people’s perspective and builds trust along with giving the team member confidence to step up and take ownership
If people don’t feel safe they may shy away from accepting additional authority and only do what their job description requires
https://www.linkedin.com/pulse/empowering-development-teams-roman-pichler/

## Slide 7: Empowering Development Teams
Create Autonomy through shared goals
Establishing a shared goal, like the sprint goal, helps the team take ownership and work autonomously. A sprint goal captures the desired outcome of a sprint and is agreed by the product owner and development team. Having a sprint goal in place enabled the team to decide what needs to be done and how the work is performed
In order to create shared goals, involve the team members in the decision making process.
Use collaborative decision making techniques such as deciding by consent to secure buy in. Don’t try to persuade or pressure teams to accept a goal, otherwise the teams may not take ownership
https://www.linkedin.com/pulse/empowering-development-teams-roman-pichler/

## Slide 8: Empowering Development Teams
Let the team own the solution
Help the development team grow, acquire the relevant knowledge, and let people take full ownership of the solution or if that’s not possible the product details
Include team members in product discovery and user experience work and allow them to observe and interact with users
Involve the development team in the product backlog work and teach people how to formulate and refine product backlog items.
Ensure the development team owns the software it develops and it has enough people with the right skills.
https://www.linkedin.com/pulse/empowering-development-teams-roman-pichler/

## Slide 9: Empowering Development Teams
Encourage self-organizionation
An development team should take full ownership of their work. This includes planning and tracking the work and identifying impediments, it also means learning to effectively collaborate, constructively deal with conflicts, and make joint decisions.
Be aware it takes time for a group of people to become a self-organizing team and that the learning process may involve setbacks and mistakes and you may need to be patient and allow the team to use the first couple sprints to learn how much work they can accomplish in a sprint
Poll: Do you feel work teams you work on are empowered? If not why not?
https://www.linkedin.com/pulse/empowering-development-teams-roman-pichler/

## Slide 10: Scrum Accountability
“Autonomy without accountability equals anarchy”
Scrum puts a lot of emphasis on accountability within the framework having teams establish a system of checks & balances which enables self-organization
Accountability requires alignment at a team and organization level and accountability is exercised collectively as the development team and as an individual
Accountability needs to be pulled as it can not be pushed upon teams or individuals
A culture that does not punish failure but supports the Scrum values is required for this type of transformation – there is no blame game or finger pointing in well working Scrum environments
-https://www.scrum.org/resources/blog/scrum-accountability

## Slide 11: Scrum Accountability
Characteristics of accountability
Checks and balances – distributed decision making is the norm instead of exception. Team accountability for the sprint goal turns into individual accountability for tasks. Prerequisites for accountability are trust and safety
Collective accountability – the Development Team is accountable to meet the Sprint Goal. The Scrum Team is also accountable to improve its way of working as part of the sprint retrospective.
Separation of Concerns – different parts of the Scrum team are responsible for different parts. For example the Product Owner is accountable to maximize the value of the Development Team’s work via the product backlog but the Product Owner does not dictate the Spring Goal or the Product Backlog items to pick
-https://www.scrum.org/resources/blog/scrum-accountability

## Slide 12: Scrum Accountability
https://www.youtube.com/watch?v=zDmqfyEkj7c
(length 7 mins)

## Slide 13: High Performing Teams
Characteristics
Self Organizing
Cross Functional
Stable
Empowered
Co-Located
Motivated
Quality Driven
Mutually Accountable
Focused on Value Delivery
Lean
Open and Honest
Have Fun
Have few if any internal or external dependencies

## Slide 14: High Performing Teams
High Performance Teams Overview
https://www.youtube.com/watch?v=XjwWYZMoSUg
(length 11 mins)
Poll: Are you engaged, not-engaged, or actively disengaged in your job?

## Slide 15: High Performing Teams
Getting the right people on an Agile team
Include all needed disciplines on Agile teams – Scrum teams should be cross-functional and have all skills necessary to go from idea to implemented feature.
Mix of Technical Skill Levels on Agile teams – you should strive to balance skill levels on the team. If everyone is senior an no less-experience people on the team the senior members will need to work on features that are not as critical and might find boring
Balance domain knowledge on Agile teams – you should strive for a balance between those with deep knowledge of the domain in which you are working or the problem you are attempting to solve
Seek diversity on Agile teams – diversity can mean different things such as gender, race, and culture. Just as important is how individuals think about problems, how they make decisions, and how much information they need before making a decision
Consider persistence when forming Agile teams – it takes time for agile team members to learn to work well together. Try to keep team members together who have worked well together in the past
-https://www.mountaingoatsoftware.com/blog/self-organizing-teams-are-not-put-together-randomly

## Slide 16: High Performing Teams
Team Maturity Stages – Tuckman Model of Team Formation
Forming – many questions, team is just getting to know each other and understanding the purpose of the team
Storming – conflict is most likely to happen as team members begin to ask questions and determine how the team impacts them. Each team member is thinking about “I”
Norming – team begins to come together and thinking about the “We”
Performing – Team has started to gain efficiencies and cut out waste

## Slide 17: Additional Content
Where does a BA fit into a Scrum team?
https://www.youtube.com/watch?v=8c1q0rZuVqs
Length 6:30
Team Maturity Stages
https://www.youtube.com/watch?v=eZUj0ZKWeoY
(length 3 mins)