## Slide 1: Product Owner Role

## Slide 2: What is a product owner?
The product owner is responsible for maximizing the value of the product resulting from the work of the development team
Product backlog items are the features or functions the product will have
Product backlog is a list of all of the product backlog items
The product owner is the sole person responsible for managing the product backlog
Imagine you were the product owner for a ride share company, what type of features or functions do you wish that product had?

## Slide 3: Product Owner
The Product Owner is one person, not a committee
The Product Owner may represent the desires of a committee in the Product Backlog, but those wanting to change a Product Backlog item’s priority must address the Product Owner
For the product owner to succeed, the entire organization must respect his or her decisions. The product owner’s decisions are visible in the content and ordering of the product backlog.
No one can force the development team to work from a different set of requirements.
-Scrum Guide

## Slide 4: Product Backlog Management
Product backlog management includes
Clearly expressing product backlog items
Ordering the items in the product backlog to best achieve goals and missions
Optimizing the value of the work the development team performs
Ensuring that the product backlog is visible, transparent, and clear to all, and shows what the Scrum Team will work on next
Ensuring the development team understands items in the product backlog to the level needed
-Scrum Guide

## Slide 5: Product Owner as Voice of the Customer
The Product Owner is the voice of the customer and must understand the needs and priorities of the organizational stakeholders
  The Product Owner must understand the market and customers the product will be targeting
The Product Owner is a subject matter expert for the area the system is built for
  The Product Owner needs to be a domain expert. For example, if a product is being built for health insurance the Product Owner must understand the health insurance domain

## Slide 6: Product Owner Duties
https://www.youtube.com/watch?v=PJwEKldQ-gU
Length: 6 mins
After video tell me which of the product owner duties
you think is the most important
Any experience on a team without a knowledgeable,
Empowered, and engaged product owner?

## Slide 7: Product Leadership
The product owner provides the following product leadership:
Vision- lead the product and guide the development effort by providing an inspiring vision
Product strategy and roadmap – provide a validated product strategy that clearly communicates the product’s value proposition, target group, stand-out features, and business goals along with an actionable product roadmap that details the strategy and states how the product is likely to evolve
Product backlog prioritization – captures the functionality required
Stakeholder management – engaging the stakeholders in the right way by inviting them to product strategy and roadmap workshops along with sprint review meetings.

## Slide 8: Avoid these leadership styles
Feature Broker
  A product person that relies on others, the stakeholders, development team, management team, users, or customer to come up with ideas and make product decisions
  This leadership style mediates between different parties and tries to broker a deal
Product Dictator (coercive leader)
  A person that assumes he or she knows best what needs to be done
  The person makes the product decisions and expects others to support them

## Slide 9: T Shaped Product Manager
Product Owners require two skill sets: product-specific and generic ones
Product specific capabilities are limited to a single product or product portfolio
  Deep understanding of the users with their needs, the competition, and the market trends
  An intimate knowledge of the product itself including the value proposition, key features, user journeys, business goals, and KPIs
  Insight into how the company works and how things get done. What the company goals are, which processes are used, and who the decision makers and influencers are.
Generic, transferable product management capabilities are also required
  Effectively capturing the product’s value proposition, segmenting the market, validating product strategy assumptions, selecting the right KPIs, prioritizing the product backlog, and analyzing user feedback and data.

## Slide 10: Leadership, Strategic, and Tactical (Horizontal Skills)
Strategic skills
  Develop an effective product strategy
  Develop an actionable roadmap
  Develop a business model
Tactical skills
  Capture requirements
  Manage the product backlog
  Validate ideas for new features and feature enhancements
Leadership skills
  Effectively guide the development team
  Lead the stakeholders
  Create an inspiring vision
  Reach sustainable agreements

## Slide 11: Vertical Skills
Deep product specific skills help you to make the right product decision and move the product in the right direction. Here are some activities to strengthen this skillset:
Visit users and customers at least once a quarter
Regularly collect and analyse user feedback and data using qualitative and quantitative techniques to better understand how people interact with your product
User your own product (eat your own dog food)
Regularly read trade journals, product reviews, and user forum messages to see what is happening in the industry
Test competing offerings
Build strong relationships with the development team, Scrum Master, product sponsor, and other key stakeholders

## Slide 12: Most Important Characteristics and Skills
Empowered and Committed
  Product Owner must be empowered to make decisions
    If the Product Owner is not empowered he or she will need to ask others to make decisions, slowing down communication and the Development Team
  Product Owner must be committed to the product/project and the Scrum Team
    Product Owner can’t be committed to too many teams. In some cases a Product Owner can work with 2 teams but working with too many teams will decrease commitment to teach team
Available and Qualified
  Product Owner must be available to meet with the Development Team at least daily (Agile Principle).
    Product Owner can not be available to meet with the Development Team for only a half an hour a week, the Development Team must have a clean line of communication with the Product Owner at any time
  Product Owner must have domain or subject matter knowledge. A business analyst with no knowledge of the domain but good at writing product backlog items can not be a good Product Owner
Ability to make decisions
  Product Owner must be able to make decisions when needed and not spend a long period of time considering every decision

## Slide 13: Not Responsible For
The product owner is not responsible
  That the team members collaborate and manage their work effectively (development team)
  That the right user experience is provided (development team)
  The right software architecture is used (development team)
  The right technology decisions are made (development team)
  The right process and methods are used (Scrum Master)
  Impediments are removed (Scrum Master)
  Stakeholders and management understand agile principles and practices (Scrum Master)
  The necessary organizational changes are made (Scrum Master)

## Slide 14: Why do you need a product owner?
https://www.youtube.com/watch?v=7zxy3QN5zdM
Length: 4 mins
Poll: why do we need a product owner?

## Slide 15: Product Owner during the sprint
Know what it’s all about
  Make sure you understand the reason for the daily scrum meeting (daily stand-up) which is allowing the development team to talk about progress made, what people intend to work on next, and if anyone needs help.
  Product owners should attend the daily scrum at least twice a week since the product owner is in charge of the product.
  Attending allows that product owner to understand what is happening in the current sprint and if and how they can help or may discover the team is struggling with something and requires input
  The meeting is not intended to solve any problems. Don’t turn it into a product backlog or roadmapping workshop. If the product owner hears questions from the team about a product backlog item answer after the meeting.
  https://www.linkedin.com/pulse/4-daily-scrum-tips-product-owners-managers-roman-pichler/

## Slide 16: Product Owner during the sprint
Don’t Interfere
  Recognize the daily scrum meeting is not for you but for the development team
  Refrain from interfering with the team’s self-organization and do not assign tasks or criticize individuals
  If you are concerned about the sprint progress, say so in a honest but constructive way, do not tell the team what to do
  It’s up to the team members to manage the sprint and meet the sprint goal, and it’s up to you to manage the product and the entire release
  https://www.linkedin.com/pulse/4-daily-scrum-tips-product-owners-managers-roman-pichler/

## Slide 17: Product Owner during the sprint
Let the Scrum Master do their job
  Know that it’s the Scrum Master’s job to ensure that the daily scrum takes place and that it is effective
  If you feel something is wrong then discuss your concerns with the development team and Scrum Master in the next sprint retrospective but don’t take on Scrum Master duties
  Your job is to manage the product not the team or process.
  https://www.linkedin.com/pulse/4-daily-scrum-tips-product-owners-managers-roman-pichler/

## Slide 18: Product Owner during the sprint review
Involve the right people
  Collecting feedback from the right people is crucial to make the right product decisions
  If you invite the wrong individuals or if key people are missing then you are unlikely to receive the feedback you need
  Ask those people to attend whose input you need to validate the latest product increment and move the product forward – these are typically key stakeholders the people who have an interest in your product and who you need to develop and provide the offering
  Explain to the people you invite why they are asked to attend the meeting and what they are likely to see in order to encourage them to participate and set their expectations.
  https://www.linkedin.com/pulse/sprint-review-tips-product-owners-roman-pichler/

## Slide 19: Product Owner during the sprint review
Collaborate but don’t be afraid to say no
  Encourage people to actively participate and share their views, ideas, and concerns
  Use open ended questions like “what do you think about the improvements we made to x feature?”
  Try to understand why somebody likes or dislikes the product increment
  Receiving feedback such as “looks great” may feel good but it does not offer any new insights. Why does the person like the changes? Is there anything that could be improved further?
  Give all attendees the opportunity to be heard. Appreciate their opinions and feedback, even if you disagree or find it difficult to accept. The creativity, knowledge, and feedback of the stakeholders should help you make the right product decisions and offer the best possible product
  Don’t accept that individuals use the meeting to make demands or strike the best possible deal for themselves
  As the person in charge of the product, be kind and understanding. However do not let the stakeholders tell you what to do. You own the product and you must have the final say.
  https://www.linkedin.com/pulse/sprint-review-tips-product-owners-roman-pichler/

## Slide 20: Product Owner during the sprint review
Don’t decide hastily
  Sometimes it’s possible to make product decisions right away in the sprint review and even change the product backlog, however if feedback has a bigger impact and leads to significant backlog changes you might benefit from having more time to analyze the feedback, draw the right conclusions, and determine which product backlog changes are required.
  You may not have all relevant data available in the sprint review meeting
  Consider separating the collection of feedback from analyzing and actioning it
  https://www.linkedin.com/pulse/sprint-review-tips-product-owners-roman-pichler/

## Slide 21: Product Owner during the sprint review
Discuss the release progress
  Regularly determine the progress made
  The sprint review meeting is a great opportunity to determine the progress made as you should now be able to tell which items were completed and therefore understand how far you have come
  The key stakeholders who attend the sprint review have an interest in finding out if the new production will be released as planned or if there is a delay
  Discussing the progress puts the current sprint into context and connects it with the previous ones.
  You could use a release burndown chart which tracks the release progress showing how the effort in the product backlog develops from sprint to sprint – the idea being that the effort is reduced or “burned down” over time
  https://www.linkedin.com/pulse/sprint-review-tips-product-owners-roman-pichler/

## Slide 22: Product Owner Anti-Patterns
Part-time PO – the product owner is not working daily on the product backlog
Copy & paste PO – the product owner creates product backlog items by breaking down requirement documents received from stakeholders into small chunks
Dominant PO – the product owner creates product backlog items by providing not just the why but also the how and the what. The team should answer the how and both the team and PO answer the what together
Prioritization by proxy – a single stakeholder or a committee of stakeholder prioritize the product backlog
100% in advance – the Scrum Team creates a product backlog covering the complete project or product upfront because the scope of the release is limited
https://www.scrum.org/resources/blog/product-owner-anti-patterns-312-ways-improve-po

## Slide 23: Product Owner Anti-Patterns
Component-based items – the product backlog items are sliced horizontally based on components (i.e. UI, database, middle) instead of vertically based on end to end features
Issues too details – the product owner invests too much time upfront in product backlog items making them too detailed
What team? The product owner is not involving the entire Scrum Team in the refinement process and instead is relaying on just the “lead engineer”
Planning meeting – the PO hijacks the Daily Scrum to discuss new requirements, to refine product backlog items, or to have a sort of micro planning meeting
https://www.scrum.org/resources/blog/product-owner-anti-patterns-312-ways-improve-po

## Slide 24: Product Backlog Grooming
https://www.youtube.com/watch?v=KXJuss2w39w
Length 5 mins

## Slide 25: Additional Information
https://www.youtube.com/watch?v=502ILHjX9EE
Agile Product Ownership In a Nutshell (Henrik Kniberg)
https://www.youtube.com/watch?v=jffzx7So8N8
Product owner roles and responsibilities