## Slide 1: Scrum Master

## Slide 2: What is a Scrum Master
The Scrum Master is responsible for promoting and supporting Scrum as defined in the Scrum Guide.
Scrum masters do this by helping everyone understand Scrum theory, practices, rules, and values
The Scrum Master is a servant-leader for the Scrum Team
The Scrum Master helps those outside the Scrum Team understand which of their interactions with the Scrum Team are helpful and which are not
The Scrum Master helps everyone change these interactions to maximize the value created by the Scrum Team
-The Scrum Guide

## Slide 3: Scrum Master
The Scrum Master is responsible for making sure a Scrum Team lives by the values and practices of Scrum.
The Scrum Master is often considered a coach for the team, helping the team do the best work it possibly can.
The Scrum Master can also be though of as a process owner for the team, creating a balance with the project’s key stakeholder (the product owner)
The Scrum Master does anything possible to help the team perform at its highest level which involves removing any impediments to progress, facilitating meetings. This might also involve working with the product owner to make sure the product backlog is in good shape and ready for the next sprint.

## Slide 4: Scrum Master as a Servant Leader
Servant-leadership is about:
Serving others, not yourself
Not leading by title
Leadership that endures
Helping people develop and perform as highly as possible
Selfless management of team members
Promoting genuine team ownership
Harnessing the collective power of a team
Scrum Master has no organizational authority over team

## Slide 5: Servant and Adaptive Leadership
Servant leaders focus on the needs of the team, he serves first and leads second.
  The idea of servant leadership is highly aligned with Agile principles. The main responsibility of a servant leader as the ScrumMaster is to remove impediments from the path of the team.
Adaptive leadership is about adapting to the environment in order to lead more effectively.
  By employing adaptive leadership, the leader focuses on activities that add value instead of doing things the way they have always been done.
The Agile Manifesto and Servant-Leadership
The characteristics of servant-leadership can also be found within the Agile Manifesto.
The values ‘individuals and interactions over processes and tools’ and ‘customer collaboration over contract negotiation’ clearly emphasize the focus on collaborative engagements, serving others (the team members) and not yourself and boosting team performance by supporting individual growth.
Principles of the Agile Manifesto that also characterize servant-leadership are:
• Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
• “Business people & developers must work together daily throughout the project

## Slide 6: Scrum Master as a Servant Leader
The Scrum Guide describes the Scrum Master as the servant-leader for the Scrum Team.
A Scrum Master is not master of the team, but a master at encouraging, enabling, and energizing people to gel as a team and realize their full potential.
A Scrum Master is a servant-leader whose focus is on the needs of the team members and those they serve (the customer), with the goal of achieving results in line with the organization’s values, principles, and business objectives.
The Scrum Master leads by example, by respect, and by the ability to influence the organization for the Scrum Team and its effectiveness.
As a servant-leader, the Scrum Master is responsible for:
Setting up Scrum as a servant process, not a commanding process
Guiding the Development Team towards self-organization
Leading the team through healthy conflict and debate
Teaching, coaching and mentoring the organization and team in adopting and using Scrum
Protecting the team from disturbance and external threats
Helping the team make visible, remove and prevent impediments
Encouraging, supporting and enabling the team to reach their full potential and abilities
Creating transparency by radiating information via e.g. the Product Backlog and Sprint
Backlog, Daily Scrum, reviews and a visible workspace
Ensuring a collaborative culture exists within the team

## Slide 7: Servant Leadership vs Traditional Management
https://www.youtube.com/watch?v=XajxQOh3iqQ
Length 5 min
Do you have an example of a servant leader?

## Slide 8: Role of scrum master during sprint life cycle
Before Sprint -
Assist the product owner in product backlog grooming if necessary
Confirm that the highest priority stories have been fully groomed and are ready for Sprint Planning.
Confirm workshops, sessions and ceremonies for the upcoming Sprint are scheduled.
Verifies the sprint backlog is up to date
During/end Sprint -
Facilitate the Sprint Planning session
Verifies the sprint backlog gets updated with the team’s updated estimates of remaining work
Verifies the burn down chart is updated and discusses the burn down chart with the team
Reminds the team each person has a chance to talk in the daily scrum meeting
Reminds the team to time box the daily scrum meeting
Makes sure the rest of the organization understands the purpose of the sprint and addresses any person outside of the team detracting the team from its goal
Captures impediments during the daily scrum and facilitates discussions
Helps team and product owner to groom backlog for future sprints
Attends the sprint review
Attends and facilitates the sprint retrospective making sure each team member feels safe and has the ability to discuss any topic

## Slide 9: Daily Activities
what's the typical day for a scrum master?
https://www.youtube.com/watch?v=hWUOFaDRKoo
Length: 8 mins

## Slide 10: The Scrum Master as a Coach
Definition of coaching - The ultimate goal of coaching is to help the client understand themselves better so that they can find to make the most of their potential
The Scrum Master is often considered a coach for the team, helping the team do the best work they can to reach the sprint goal.
Scrum Master as a coach three different perspectives can be used: the individual, the team and the organization.
Coaching the individual with a focus on mindset and behavior, the team in continuous improvement and the organization in truly collaborating with the Scrum teams.
Help each person take the next step on his or her agile journey
Stimulate a mindset of continuous improvement, create a learning culture
Change the attitude, mindset and behavior that restrict the team from doing Scrum well
Coach the entire organization in doing product management with a focus on continuously adding business value
As quoted by Lyssa Adkins into account: "Coaching is not about giving advice, but about supporting people to come up with their own solutions. If you ask the right questions, they always will.“

## Slide 11: The Scrum Master as a Facilitator
What is facilitator - Someone who helps a group of people understand their common objectives and assists them to plan how to achieve these objectives; in doing so, the facilitator remains ‘neutral,’ meaning he/she doesn’t take a particular position in the discussion
In Geoff Watts book “Scrum Mastery,” he describe facilitation as the underpinning skill and behavior of the Scrum Master. “At all times Scrum Masters are of service to the goals of the team, the Product Owner and the organization. And, if those goals conflict, they think of the long-term implications and the messages any compromise will send.”
Scrum Master should facilitate by setting the stage and providing clear boundaries in which the team can collaborate to discuss their ideas.
A Scrum Master should:
• Facilitate relationships, collaboration and communication both within the team and the team’s environment
• Facilitate the Scrum process and the continuous improvement of the process
• Facilitate the integration of the Scrum Team into the entire organization
• Facilitate the Scrum events to be purposeful and effective
• Facilitate the team in achieving their (personal) objectives

## Slide 12: The Scrum Master as a Change Agent
Within the context of Scrum, Geoff Watts describes the role of the Scrum Master as a change agent as: “A good Scrum Master helps a Scrum Team survive in an organization’s culture. A great Scrum Master helps change the culture so Scrum Teams can thrive”
The Scrum Master should act as a change agent. The Scrum Master helps creating an environment that allows the spirit of Scrum to thrive. The Scrum Guide defines this part of the Scrum Master role as serving the organization in:
• Leading and coaching the organization in its Scrum adoption
• Planning Scrum implementations within the organization
• Helping employees and stakeholders understand and enact Scrum and empirical product development
• Causing change that increases the productivity of the Scrum Team
• Working with other Scrum Masters to increase the effectiveness of the application of Scrum in the organization.

## Slide 13: Scrum Master vs. Project Manager
The Scrum Master is NOT an Agile Project Manager.
There is almost no overlap between the role of Scrum Master and the position of Project Manager
The Scrum Master should not be creating, managing, or communicating which are all activities done by a Project Manager (examples)
  Creating and managing the business case (PM)
  Managing changes and change requests (PM)
  Creating and managing project plans and Gantt Charts (PM)
  Tracking and measuring project/team progress (PM)

## Slide 14: Scrum Master vs. Project Manager
The characteristics or skills of a Scrum Master
  Agile Expert – master of the Scrum Framework, agile values, and principles
  Coach – consultant – Scrum Masters are a coach for the development team, product owner, and organization
  Servant-leader – The Scrum Master is a servant leader and leads by example leading the way by showing the behavior necessary to make the change happen
The Characteristics or skills of a Project Manager
  Time Management – project managers should be able to bring their project in on time, they need to manage the project timelines
  Negotiating – project managers need strong negotiating skills, which will help them keep the project on track and clear significant roadblocks
  Risk Management – project managers should be good at managing risks which includes identify, manage, and address risks effectively
  Based on your experience or knowledge how would you compare a Scrum Master and Project Manager?

## Slide 15: Being a Scrum Master
What is the hardest part of being a Scrum Master?
https://www.youtube.com/watch?v=HPB3Bmaao0Q&list=PL9uyGDiy_ChXONfphboVF0Z1nj9L0oZZW&index=4
Length 8:30

## Slide 16: Additional Content
https://www.youtube.com/watch?v=0MDvBC-c6CQ
How to be a Scrum Master on a high performing team?
Length 3:30
https://www.youtube.com/watch?v=9MTadNiYk1w
Scrum Master vs Project Manager
Length 3:15
https://agilevideos.com/videos/agile-teams-part-4-the-scrum-master-role/
The Scrum Master Role
Length: 6:00